SOLUTION GAP ANALYSIS

Optivian Solution Gap Analysis
and Action Plan

Closing the data, intelligence, and deployment gaps required to move from insights to governed actions

Purpose: Align business, data, product, and cloud teams on the highest-priority solution gaps and the work required to close them.

Assessment status: Working draft for stakeholder validation

Basis: Current solution understanding and stakeholder input supplied for this assessment

Date: 8 September 2026

Executive takeaway Optivian has the core ingredients of a data-centric categorization and enrichment solution, but it is not yet operating as a fully integrated, repeatable platform. The immediate priorities are to establish the data foundation and business operating model, control the cost of ingesting contracts longer than 100 pages, and prove the complete AWS workflow. Categorization, enrichment, and business actions can then operate on trusted data with predictable processing costs.

# Executive summary

Six interdependent gaps currently limit solution reliability, scalability, and actionability:

- No defined data lake foundation. The architecture, storage structure, governance controls, and repeatable pipelines for external data loads and updates still need to be designed.

- Categorization quality is constrained. UNSPSC-based categorization is limited by the quality and fit of the taxonomy and, most importantly, by the absence of sufficient reliable labeled training data.

- Internal ingestion is not aligned with business operations. The technical flow cannot be finalized until source ownership, business rules, refresh expectations, reconciliation, and exception handling are agreed.

- Contract PDF ingestion is not cost efficient for extra-large contracts. The current approach does not yet control or predict processing cost for contracts longer than 100 pages.

- Enrichment is not refined enough. Configurations need greater precision, governance, versioning, and contextual rules to produce consistent outputs across data domains and customers.

- AWS deployment is incomplete end to end. Infrastructure components exist, but integration, orchestration, release controls, observability, and successful execution of complete workflows remain open.

What closing the gaps unlocks Trusted and current datasets, cost-predictable contract processing, measurable categorization, governed enrichment, reliable cloud execution, and an auditable path from detected conditions to business-approved actions.

# 1. Assessment basis and scope

This document treats Optivian as a data-centric solution that ingests internal and external records and contract PDFs, categorizes them—including through UNSPSC—enriches them, and executes workflows in AWS. It focuses on readiness gaps and a practical route to closure; it does not claim that a detailed architecture review, data profiling exercise, model evaluation, PDF-processing cost study, or production-readiness test has already been completed.

Validation boundary The target designs and delivery sequence below are recommendations. Service choices, data volumes, contract formats and quality, regulatory constraints, source-system behavior, and current AWS implementation details must be confirmed during discovery before estimates and technical designs are baselined.

## Gap dependency view

The gaps should not be treated as independent backlog items. They form a dependency chain:

- Business alignment: defines ownership, meaning, service levels, and acceptance rules.

- Data lake and pipelines: provide governed, replayable, and current source data.

- Data quality controls: create trustworthy inputs and reliable labeled examples.

- Contract processing controls: make extraction quality and cost predictable for documents longer than 100 pages.

- Categorization and enrichment: turn trusted inputs into explainable, usable intelligence.

- AWS workflow integration: operationalizes the complete flow with security, monitoring, and recovery.

- Action layer: converts governed outputs into recommendations, alerts, approvals, and workflow triggers.

# 2. Data lake architecture and pipeline foundation

Gap statement Optivian does not yet have a defined data lake architecture and operating structure. The platform therefore lacks an agreed system of record for raw, standardized, curated, and consumption-ready data, together with reliable mechanisms for initial loads, updates, reprocessing, and publication.

## Why it matters

- Uncontrolled data lifecycle. Without defined zones, retention, lineage, and ownership, teams cannot consistently determine which dataset is authoritative or reproducible.

- Fragile refreshes. External data loading and updates risk becoming source-specific manual processes with inconsistent schedules and failure handling.

- Weak downstream confidence. Categorization, enrichment, analytics, and actions inherit unknown freshness and quality issues.

- Higher operating cost. Reprocessing, audits, onboarding new sources, and incident recovery become slower and more dependent on individual knowledge.

## Target capability

A governed data platform with explicit storage zones, data contracts, metadata and lineage, quality gates, orchestration, observability, and replayable pipelines. The design should separate immutable source capture from standardized data and business-ready products, while keeping security and cost controls visible.

## Recommended actions

- Define the logical architecture. Agree the landing/raw, standardized, curated, and consumption layers; define partitioning, naming, retention, security boundaries, metadata, and lineage requirements.

- Create a source onboarding standard. Use one contract covering ownership, schema, keys, update method, expected volume, cadence, quality rules, sensitive fields, and recovery behavior.

- Design pipeline patterns. Standardize full loads, incremental updates, reference-data synchronization, quarantine, replay, backfill, and curated publication.

- Implement control-plane capabilities. Track run status, freshness, record counts, quality failures, lineage, cost, and service-level indicators in one operational view.

- Prove the pattern with priority sources. Choose representative external and internal sources, run them end to end, and use the result to finalize reusable templates.

## Required pipeline patterns

| Pattern | Purpose | Minimum controls | Recovery expectation |
| --- | --- | --- | --- |
| Initial load / backfill | Acquire full history; preserve source snapshot and load metadata. | Completeness, duplicates, schema, row counts | Re-runnable without corrupting curated data |
| Incremental update | Apply inserts, changes, and deletions using source-supported methods. | Freshness, sequence gaps, late arrivals | Idempotent processing and checkpoints |
| Reference-data sync | Refresh taxonomies, mappings, supplier or product references. | Version, effective date, referential integrity | Versioned publication with rollback |
| Quality quarantine | Separate invalid or uncertain records from accepted data. | Rule failures, thresholds, reason codes | Correction and controlled replay |
| Curated publication | Publish approved datasets for models, analytics, APIs, and actions. | Contract conformance, reconciliation, lineage | Atomic release with traceable version |

# 3. Categorization and UNSPSC quality limitations

Gap statement Categorization quality is constrained by two related issues: UNSPSC may not provide the required business-level precision in every domain, and Optivian lacks enough reliable, representative labeled training data to calibrate and validate categorization consistently.

## Why it matters

- Classification errors become business errors. Incorrect codes distort spend visibility, sourcing opportunities, supplier analysis, reporting, and any downstream actions.

- Accuracy may be misleading. A single global score can conceal weak performance in rare, ambiguous, or strategically important categories.

- Taxonomy fit varies. UNSPSC is a broad standard; local terminology, multi-purpose descriptions, and organization-specific category structures may require mapping or supplemental classification.

- Model improvement is blocked. Without a governed gold dataset, error analysis, retraining, threshold tuning, and regression testing remain subjective.

## Target capability

A measurable, explainable categorization capability that combines the UNSPSC hierarchy with business-specific mappings, reliable labeled data, confidence thresholds, and human review for uncertain or high-impact cases.

## Recommended actions

- Establish a gold dataset. Sample by source, language, spend, category, and ambiguity; use documented labeling guidance and agreement checks between reviewers.

- Profile taxonomy fit. Identify where UNSPSC is sufficient, where mappings are needed, and where a supplemental business taxonomy or rules are required.

- Adopt confidence-based routing. Auto-accept high-confidence results, route uncertain records to review, and avoid forcing low-quality predictions into downstream workflows.

- Use a hybrid approach. Combine deterministic mappings, dictionaries, hierarchy constraints, and machine-learning classification according to the evidence available for each record.

- Measure by business slice. Track precision, recall, coverage, abstention, stability, and review effort by source, category level, spend tier, and language—not only as one aggregate score.

- Create a feedback loop. Capture approved corrections as governed labels, retrain or recalibrate under version control, and run regression tests before promotion.

## Minimum categorization quality framework

| Control area | Measure | Governance expectation |
| --- | --- | --- |
| Label reliability | Reviewer agreement and adjudication rate | Labeling guide, double review for sampled records, documented resolution |
| Model quality | Precision/recall by hierarchy level and priority class | Thresholds agreed by business impact, not convenience |
| Coverage | Share auto-classified, reviewed, and unclassified | Explicit abstention is preferable to silent low-confidence assignment |
| Stability | Change rate across versions on a fixed test set | No promotion without regression review |
| Business outcome | Corrected spend, avoided review effort, action acceptance | Link technical scores to operational value |

# 4. Internal data ingestion and business alignment

Gap statement Internal ingestion cannot be finalized as a purely technical activity. The target flow depends on how the business creates, changes, approves, reconciles, and owns internal data, including the meaning of records and the treatment of exceptions.

## Why it matters

- Technically valid may still be operationally wrong. A pipeline can load data successfully while violating business timing, approval status, accounting cutoffs, or source-of-truth rules.

- Ownership gaps delay incidents. When a source is late or inconsistent, teams need a named decision-maker for correction, acceptance, or escalation.

- Unclear semantics propagate. Different interpretations of supplier, item, category, transaction, cancellation, or update behavior produce unreliable outputs.

## Target capability

A jointly owned ingestion operating model in which each source has a signed data contract, business and technical owners, freshness and quality objectives, reconciliation rules, exception workflows, and acceptance evidence.

## Recommended actions

- Map the current business process. Document creation and approval steps, systems of record, handoffs, timing, corrections, and downstream consumers.

- Agree source-level contracts. Define scope, semantics, keys, history, update behavior, cutoff rules, quality thresholds, and service levels.

- Design reconciliation and exception handling. Specify what is compared, who reviews mismatches, which conditions block publication, and how accepted exceptions are recorded.

- Define a RACI. Assign business data owner, source-system owner, data engineering owner, quality steward, and operational escalation path.

- Sign off with production-like evidence. Validate representative volumes, late and corrected records, rejected records, and a complete business reconciliation—not only a technical connectivity test.

# 5. Contract PDF ingestion and cost scalability

Gap statement Contract PDF ingestion does not yet have a cost-aware strategy for extra-large contracts, particularly those longer than 100 pages. Page rendering, optical character recognition, extraction, model processing, and retries can scale with document length and complexity. This makes the processing cost difficult to predict and may make the price offered for these contracts uneconomic.

## Why it matters

- Cost increases with page volume and complexity. Scanned pages, poor image quality, tables, annexes, and multiple languages can require more processing than a digitally generated PDF of the same length.

- Uniform processing wastes resources. Running every page through the same expensive steps can spend compute and model capacity on blank pages, duplicates, boilerplate, or sections that do not support the requested extraction.

- Full-document retries multiply cost. If intermediate results are not saved, a failure late in the workflow can require the entire contract to be processed again.

- Pricing and capacity remain uncertain. Without a preflight estimate and measured cost by processing stage, the team cannot set a reliable price, margin, or throughput expectation for contracts longer than 100 pages.

- Aggressive optimization can reduce completeness. Page selection and selective OCR must preserve required clause, field, and annex coverage rather than reducing cost by silently skipping relevant content.

## Target capability

A tiered contract-ingestion pipeline that estimates cost before expensive processing, extracts native text where available, applies OCR only when needed, classifies and chunks pages, saves reusable intermediate results, and resumes from the failed stage. Contracts longer than 100 pages should follow an explicit policy that balances cost, turnaround time, and required extraction quality.

## Recommended actions

- Create a cost baseline. Measure cost and duration by page count, native versus scanned content, OCR use, extraction stage, model calls, storage, and retries. Report both cost per page and total cost per contract.

- Add a preflight step. Detect page count, file size, available text, scan quality, language, blank or duplicate pages, table density, and document structure before selecting the processing route.

- Use the least expensive reliable extraction path. Prefer embedded text when its quality is acceptable, apply OCR only to pages that require it, and avoid repeated conversion of unchanged pages.

- Make processing section aware. Identify the table of contents, clauses, schedules, and annexes; process relevant sections with suitable chunk sizes while retaining contract-level coverage checks.

- Cache and resume intermediate outputs. Store page text, OCR results, page classifications, chunks, and extraction results by document and processing version so retries restart from the failed stage.

- Define the extra-large contract policy. For contracts longer than 100 pages, calculate an estimated cost before execution and route the document according to a configurable cost ceiling, customer price, service level, and approval rule.

- Benchmark quality against cost. Maintain a representative long-contract test set and compare field and clause coverage, precision, recall, processing time, estimated cost, and actual cost before changing the route.

## Cost controls for contracts longer than 100 pages

| Processing stage | Cost exposure | Required control |
| --- | --- | --- |
| Preflight | Uncertain work before processing begins | Estimate route, duration, and cost from page count, text availability, scan quality, language, and structure |
| Text acquisition | OCR applied to pages that already contain usable text | Use native text first and OCR only the pages that fail the text-quality threshold |
| Extraction | Every page receives the same expensive analysis | Classify pages and sections, then apply the required extraction while checking contract-level coverage |
| Retries | A late failure causes a full-document rerun | Save versioned page and stage outputs and resume from the failed checkpoint |
| Commercial control | Actual cost exceeds the price or margin assumption | Estimate before execution and apply an approved ceiling, price tier, exception, or manual route |
| Monitoring | Cost drift is detected after margin has already been lost | Track estimated versus actual cost, cost per page, OCR share, model use, retry waste, and quality |

# 6. Enrichment configuration maturity

Gap statement Enrichment exists as a capability area, but configurations are not yet sufficiently refined to produce consistent, explainable, and context-aware outputs across data sources and business use cases.

## Why it matters

- Generic rules reduce precision. The same rule set may not suit different source systems, languages, categories, customers, or data-quality levels.

- Change risk is difficult to control. Without versioning and regression evidence, configuration changes can silently alter downstream analytics and actions.

- Provenance is weak. Users need to know which source, rule, model, or mapping produced an enriched value and with what confidence.

- Conflicts are hard to resolve. Multiple candidate values require clear precedence, survivorship, and manual override rules.

## Target capability

A configuration-driven enrichment framework with scoped rule sets, explicit precedence, versioning, provenance, confidence, quality gates, and business approval. Configurations should be reusable but capable of controlled source- or domain-specific overrides.

## Recommended actions

- Create an enrichment configuration model. Define inputs, conditions, transforms, reference versions, precedence, confidence, output contract, and error behavior.

- Segment configurations deliberately. Separate shared defaults from domain, customer, geography, language, and source-specific overrides.

- Version and test every change. Maintain sample fixtures, expected outputs, impact comparison, approval, deployment history, and rollback.

- Capture provenance. Store the original value, enriched value, method, configuration version, timestamp, confidence, and any reviewer decision.

- Prioritize by action value. Refine enrichments that directly improve high-value categorization, recommendations, compliance checks, or workflow triggers first.

## Enrichment configuration checklist

| Configuration element | Required definition |
| --- | --- |
| Scope | Which source, domain, customer, language, or category does the configuration apply to? |
| Inputs | Which fields and reference datasets are required, and what happens when they are missing? |
| Decision logic | What rules, mappings, models, thresholds, and precedence determine the result? |
| Evidence | What provenance and confidence are stored with the enriched value? |
| Quality | Which tests, samples, and business thresholds must pass before release? |
| Lifecycle | Who approves, versions, monitors, rolls back, and retires the configuration? |

# 7. AWS integration and end-to-end workflow execution

Gap statement The AWS infrastructure components are present or underway, but the integrated deployment and complete execution of Optivian workflows are not yet proven. The remaining gap includes application and data-service integration, orchestration, environment configuration, security, observability, release controls, and operational recovery.

## Why it matters

- Components do not equal a platform. Individual resources can exist while identities, networking, configuration, data movement, orchestration, and dependencies remain disconnected.

- Delivery risk remains hidden. Without repeatable deployment and an end-to-end test, failures may appear only during production-like execution.

- Operations are not yet demonstrable. Teams need evidence that runs can be monitored, retried, replayed, rolled back, and audited under realistic conditions.

- Security must be validated in context. Least privilege, secrets, encryption, logging, data isolation, and access review must cover the complete workflow rather than isolated resources.

## Target capability

A repeatable, environment-aware AWS deployment that executes representative Optivian workflows end to end—from source arrival through ingestion, quality, categorization, enrichment, publication, and approved action—under observable, secure, and recoverable operating controls.

## Recommended actions

- Baseline the deployed architecture. Inventory components, environments, network paths, identities, configuration, data stores, orchestration, dependencies, and unresolved decisions.

- Define the release workflow. Automate build, test, infrastructure change review, deployment, configuration promotion, data migrations where applicable, verification, and rollback.

- Integrate orchestration and run control. Establish triggers, dependency handling, retries, idempotency, timeouts, backfills, concurrency rules, and failure isolation.

- Implement observability. Use correlated run identifiers, structured logs, metrics, alerts, data-quality results, lineage, and operational dashboards with named response owners.

- Prove production scenarios. Execute happy path, bad data, missing dependency, late source, partial failure, retry, replay, and rollback tests in a production-like environment.

- Complete operational readiness. Approve runbooks, access, on-call ownership, backup and recovery evidence, cost thresholds, and go-live criteria.

# 8. From data outputs to business actions

The purpose of closing these gaps is not only to improve data processing. It is to create a controlled path from evidence to action. Optivian should distinguish between an analytical signal, a recommended action, an approved action, and an executed action so that automation remains explainable and governed.

- Detect: Identify a condition from current, quality-controlled data.

- Decide: Apply a policy, model, or rule and produce a recommendation with evidence and confidence.

- Approve: Route high-impact or low-confidence recommendations to the appropriate business owner.

- Execute: Trigger the target workflow or create an assigned task through an idempotent integration.

- Audit and learn: Record the outcome, capture corrections, and feed validated results back into quality, categorization, and enrichment.

## Candidate action patterns

| Action area | Trigger | Response | Control |
| --- | --- | --- | --- |
| Data operations | External source is late, incomplete, or fails a quality threshold | Create incident, notify owner, quarantine affected publication | Automatic for containment; owner approval for acceptance |
| Contract ingestion | PDF exceeds 100 pages or its estimated cost exceeds policy | Route through the cost-aware pipeline or request an approved exception | Configurable cost ceiling and approval |
| Categorization | Classification confidence is below threshold or category is high impact | Route record set for review with ranked suggestions and evidence | Human review |
| Enrichment | Multiple candidate values conflict or a critical input is missing | Apply precedence or request steward decision | Policy-based; review when unresolved |
| Business opportunity | Curated data reveals a validated spend, supplier, or compliance condition | Create a recommendation or workflow task with quantified rationale | Business owner approval |
| Model/configuration | Drift or regression threshold is breached | Pause promotion, open investigation, restore approved version if needed | Controlled operational approval |

Action design principle No action should depend on an output that lacks freshness, lineage, confidence, ownership, and a defined recovery path. High-impact actions should remain approval-based until quality and operating evidence justify greater automation.

# 9. Prioritized delivery roadmap

The following sequence is outcome-based. Durations should be estimated only after source complexity, data volume, target service levels, AWS topology, and team capacity are confirmed.

| Phase | Primary outputs | Exit evidence |
| --- | --- | --- |
| 0 — Align and baseline | Business process maps; source inventory; architecture baseline; owners; priority use cases; acceptance measures | Signed decisions and an agreed pilot scope |
| 1 — Establish the data foundation | Lake zones and controls; source contract; orchestration pattern; quality/quarantine; metadata and lineage | One external source loaded, updated, replayed, and published reproducibly |
| 2 — Operationalize internal ingestion | Business-aligned contracts; reconciliation; exception workflow; source-level service objectives | One internal source reconciled and accepted by business and technical owners |
| 3 — Control contract ingestion cost | PDF preflight; cost model; selective OCR; section-aware extraction; cached stages; policy for contracts over 100 pages | Extra-large contract meets the approved quality target and estimated-versus-actual cost tolerance |
| 4 — Improve intelligence | Gold labels; UNSPSC fit assessment; hybrid categorization; refined enrichment configurations; regression suite | Measured improvement on approved test sets and priority use cases |
| 5 — Integrate and prove AWS execution | Automated release; integrated orchestration; observability; security checks; recovery tests; runbooks | Complete production-like workflow passes readiness criteria |
| 6 — Activate governed actions | Action policies; approvals; connectors; audit trail; outcome feedback | First business action delivered with traceable evidence and measured outcome |

## Sequencing rules

- Do not wait for the full lake to prove value. Use a thin, reusable pilot slice, but build it according to the target controls so it does not become a disposable path.

- Do not optimize models on unstable data. Baseline ingestion quality and labeled-data governance before treating categorization scores as authoritative.

- Do not process extra-large contracts without a cost estimate. Preflight every contract longer than 100 pages and apply the approved routing, ceiling, and exception policy before expensive processing begins.

- Do not automate high-impact actions too early. Start with recommendations and approvals, measure outcomes, then expand automation by risk tier.

- Treat AWS readiness as an end-to-end property. Component deployment is complete only when the representative business workflow is secure, observable, recoverable, and repeatable.

# 10. Proposed action register

The accountable roles below are proposed roles, not named assignments. The program should confirm one accountable owner and a target date for every action during the alignment phase.

| ID | Action | Deliverable / evidence | Accountable role | Priority |
| --- | --- | --- | --- | --- |
| A01 | Confirm priority use cases and action outcomes | Ranked use cases with value, risk, and acceptance measures | Product / Business | Critical |
| A02 | Inventory external and internal sources | Source register with ownership, volume, cadence, sensitivity, and method | Data Architecture | Critical |
| A03 | Approve target data lake architecture | Architecture decision record covering zones, governance, lineage, security, and cost | Data Architecture | Critical |
| A04 | Approve data contract and onboarding standard | Reusable contract, checklist, and sign-off workflow | Business Data Owner | Critical |
| A05 | Build pilot external pipelines | Initial load, incremental update, quarantine, replay, and curated publication | Data Engineering | High |
| A06 | Align and prove one internal ingestion flow | Process map, reconciliation, exception path, and acceptance evidence | Business + Data Eng. | High |
| A07 | Create governed categorization gold dataset | Representative labels, guidance, review agreement, and versioned test split | ML / Data Science | Critical |
| A08 | Assess UNSPSC fit and mapping strategy | Coverage gaps, supplemental mappings, hierarchy rules, and approval | Category / Business | High |
| A09 | Implement confidence and human-review loop | Threshold routing, review queue, correction capture, and metrics | ML + Product | High |
| A10 | Define and version enrichment configurations | Configuration schema, precedence, provenance, tests, and rollback | Data Product | High |
| A11 | Benchmark extra-large contract ingestion | Measured cost and quality baseline for representative PDFs longer than 100 pages | Data / FinOps | Critical |
| A12 | Implement cost-aware PDF ingestion | Preflight, selective OCR, section-aware extraction, cached stages, and cost policy | Data Engineering | Critical |
| A13 | Complete AWS workflow integration | Repeatable deployment and representative end-to-end execution | Cloud Platform | Critical |
| A14 | Complete production readiness review | Security, observability, recovery, runbooks, ownership, and go-live decision | Platform / Security | Critical |
| A15 | Launch first governed action | Approved action policy, integration, audit trail, and outcome measurement | Product / Business | High |

# 11. Success measures

- Data foundation: Source freshness compliance; pipeline success and recovery rate; quarantined record rate; time to onboard a source; lineage completeness.

- Categorization: Precision and recall by hierarchy level and business slice; auto-classification coverage; abstention; review volume; correction rate; stability across versions.

- Contract PDF ingestion: Estimated versus actual cost; total cost and cost per page; processing time; OCR page share; retry waste; field and clause coverage; exception rate for contracts longer than 100 pages.

- Enrichment: Field coverage; accepted enrichment rate; conflict rate; provenance completeness; regression pass rate; downstream action contribution.

- AWS operations: Deployment success; end-to-end run success; time to detect and recover; replay success; availability against agreed objectives; cost per processed unit or workflow.

- Business action: Recommendations accepted; actions completed; cycle-time reduction; quantified opportunity or risk addressed; user override and reversal rate.

# 12. Decisions required to start

- Which two or three business use cases define the first measurable value and action outcomes?

- Which external source and internal source form the representative pilot?

- Who are the accountable business data owner, category owner, data engineering lead, ML lead, and cloud platform lead?

- What quality, freshness, categorization, and recovery thresholds are required for pilot acceptance?

- What cost ceiling, price tier, approval rule, and quality threshold apply to contracts longer than 100 pages?

- Where is human approval mandatory, and which low-risk actions may eventually be automated?

- Which AWS environments and production-readiness controls are required for the first release?

Recommended immediate next step Run a cross-functional alignment workshop to approve the priority use case, pilot sources, ownership model, target data-lake principles, and acceptance measures. Include a representative contract longer than 100 pages and agree the processing-cost ceiling and quality target. Use those decisions to produce the implementation backlog and detailed architecture.